# MnemoScript

# User Stories & Sprint Planning

## User Personas

- Novelist - Writes long-form fiction, needs chapter organization and character tracking

- Academic Writer - Writes papers/theses, needs citation management and formatting

- Blogger - Writes short-form content, needs quick publishing workflow

- Journalist - Writes articles under deadlines, needs research organization

- Student - Takes notes and writes assignments, needs simple organization

## Phase 1: Desktop Prototype MVP (Sprints 1-3)

## Sprint 1: Foundation & Basic Editor

Theme: Core workspace and writing functionality

# User Stories:

- As a writer, I want to create a new writing project so that I can start organizing my work

  - Acceptance: Project created with name, date, and empty document list

- As a writer, I want to open an existing project so that I can continue my work

  - Acceptance: Project loads with all documents and metadata intact

- As a writer, I want to create a new document within a project so that I can write separate chapters/articles

  - Acceptance: Document created with auto-generated title and empty content

- As a writer, I want to write and edit text in a rich text editor so that I can format my writing

  - Acceptance: Basic formatting (bold, italic, headings, lists) available

- As a writer, I want to see a live word count so that I can track my progress

  - Acceptance: Word count updates in real-time as I type

- As a writer, I want documents to auto-save so that I don't lose work

  - Acceptance: Changes saved automatically every 30 seconds

## Sprint 2: Document Management & Organization

Theme: File organization and navigation

## User Stories:

- As a writer, I want to see a sidebar file explorer so that I can navigate between documents easily

  - Acceptance: All documents visible in hierarchical tree view

- As a writer, I want to create folders/subfolders so that I can organize documents by category

  - Acceptance: Nested folder structure supported

- As a writer, I want to rename documents and folders so that I can keep my workspace organized

  - Acceptance: In-place editing of names with validation

- As a writer, I want to drag and drop documents/folders so that I can reorganize my workspace

  - Acceptance: Visual drag handles and drop zones

- As a writer, I want to search through document titles so that I can find specific work quickly

  - Acceptance: Instant search with highlighting

- As a writer, I want to delete documents/folders with confirmation so that I can clean up my workspace

  - Acceptance: Move to trash with undo option

## Sprint 3: Export & Basic Planning

Theme: Output and initial planning tools

## User Stories:

- As a writer, I want to copy formatted text to clipboard so that I can paste into other applications

  - Acceptance: Preserves basic formatting (bold, headings, lists)

- As a writer, I want to export a document to Markdown (.md) so that I can use it with other tools

  - Acceptance: Clean Markdown export with proper syntax

- As a writer, I want to export a document to plain text (.txt) so that I have a universal format

  - Acceptance: Plain text without formatting

- As a writer, I want to create a basic outline for my document so that I can plan structure

  - Acceptance: Simple bullet list with indentation

- As a writer, I want to set a word count goal for my document so that I can track progress

  - Acceptance: Goal setting with progress bar

- As a writer, I want to see writing statistics (characters, paragraphs) so that I can analyze my work

  - Acceptance: Real-time stats panel

## Phase 2: Web Version & Cloud Sync (Sprints 4-6)

## Sprint 4: Web Application Foundation

Theme: Browser-based access

## User Stories:

- As a writer, I want to access my writing from any web browser so that I can work on different devices

  - Acceptance: Full functionality available in Chrome/Firefox/Safari

- As a writer, I want the web app to work offline so that I can write without internet

  - Acceptance: Service worker caches app and documents

- As a writer, I want responsive design so that I can write on tablets and phones

  - Acceptance: Mobile-friendly interface with touch support

- As a writer, I want to import existing text files so that I can migrate from other tools

  - Acceptance: Support for .txt, .md, .docx files

## Sprint 5: Authentication & User Management

Theme: Multi-user support

## User Stories:

- As a writer, I want to create an account with email/password so that my work is secure

  - Acceptance: Secure registration with email verification

- As a writer, I want to sign in with Google/GitHub so that I can use existing accounts

  - Acceptance: OAuth2 integration

- As a writer, I want to have multiple workspaces so that I can separate different projects

  - Acceptance: Create/switch between workspaces

- As a writer, I want to share a read-only link to my document so that others can view it

  - Acceptance: Generated link with optional expiration

## Sprint 6: Cloud Sync & Collaboration

Theme: Data synchronization

## User Stories:

- As a writer, I want my documents to sync automatically between desktop and web so that I always have the latest version

  - Acceptance: Real-time or periodic sync with conflict resolution

- As a writer, I want to manually trigger sync so that I can control when changes propagate

  - Acceptance: Manual sync button with status indicator

- As a writer, I want to see sync status and history so that I know my data is safe

  - Acceptance: Last sync time and change log

- As a writer, I want to collaborate on a document with another writer so that we can co-write

  - Acceptance: Real-time collaborative editing with presence indicators

- As a writer, I want to leave comments on documents so that I can provide feedback

  - Acceptance: Threaded comments with @mentions

## Phase 3: Advanced Planning Features (Sprints 7-9)

## Sprint 7: Outliner & Structure Planning

Theme: Hierarchical organization

## User Stories:

- As a novelist, I want to create a chapter outline with drag-and-drop reordering so that I can plan my book structure

  - Acceptance: Tree view with chapters/scenes, drag reorder

- As a writer, I want to convert outline items to documents so that I can start writing from my plan

  - Acceptance: One-click conversion maintaining hierarchy

- As a writer, I want to see word count per outline item so that I can track progress at granular level

  - Acceptance: Word counts propagate up hierarchy

- As a writer, I want to set deadlines for outline items so that I can manage my writing schedule

  - Acceptance: Calendar integration with reminders

## Sprint 8: Character & World Building

Theme: Reference management

## User Stories:

- As a novelist, I want to create character profiles with attributes and descriptions so that I can keep track of characters

  - Acceptance: Form with fields (name, age, appearance, personality)

- As a writer, I want to create location profiles for settings in my story so that I can maintain consistency

  - Acceptance: Location database with maps/images

- As a writer, I want to link characters and locations to specific scenes so that I can track story elements

  - Acceptance: Tagging system with visual connections

- As a writer, I want to create timeline of events so that I can maintain chronological consistency

  - Acceptance: Visual timeline with draggable events

## Sprint 9: Research & Note Cards

Theme: Idea organization

## User Stories:

- As a writer, I want to create virtual note cards for ideas and research so that I can brainstorm

  - Acceptance: Digital index cards with drag organization

- As a writer, I want to organize note cards into groups and columns (like a physical corkboard) so that I can visualize connections

  - Acceptance: Kanban-style board view

- As a writer, I want to convert note cards to document sections so that I can incorporate research into writing

  - Acceptance: Drag card to document to insert content

- As a writer, I want to capture web clippings and images as research so that I can collect references

  - Acceptance: Browser extension or import tools

- As a writer, I want to tag and categorize research items so that I can find them later

  - Acceptance: Tag system with filtering

---

## Phase 4: Advanced Features & Polish (Sprints 10-12)

## Sprint 10: Advanced Export & Publishing

Theme: Output flexibility

## User Stories:

- As a writer, I want to export my entire project as an eBook (EPUB) so that I can publish to platforms

  - Acceptance: Valid EPUB 3.0 with table of contents

- As a writer, I want to export to PDF with custom styling so that I can create print-ready documents

  - Acceptance: Customizable margins, fonts, headers

- As a writer, I want to publish directly to blogging platforms (WordPress, Medium) so that I can share my work

  - Acceptance: API integrations with preview

- As a writer, I want to generate a table of contents automatically so that I can navigate long documents

  - Acceptance: Auto-generated TOC from headings

## Sprint 11: Writing Analytics & Insights

Theme: Data-driven writing

## User Stories:

- As a writer, I want to see writing habit analytics (words per day, best times) so that I can optimize my routine

  - Acceptance: Charts and trends over time

- As a writer, I want readability scores and suggestions so that I can improve my writing quality

  - Acceptance: Flesch-Kincaid, Hemingway analysis

- As a writer, I want to compare writing speed and productivity across projects so that I can identify patterns

  - Acceptance: Comparative analytics dashboard

- As a writer, I want to set writing streak goals and get reminders so that I can build consistent habits

  - Acceptance: Streak counter with notifications

## Sprint 12: Customization & Accessibility

Theme: Personalization

## User Stories:

- As a writer, I want to customize the editor theme (dark/light/color schemes) so that I can write comfortably

  - Acceptance: Multiple theme options with preview

- As a writer, I want to create custom writing templates for different genres so that I can start quickly

  - Acceptance: Template library with sharing

- As a writer with visual impairment, I want screen reader support and high contrast modes so that I can use the application

  - Acceptance: WCAG 2.1 AA compliance

- As a writer, I want keyboard shortcuts for all common actions so that I can write faster

  - Acceptance: Customizable shortcut mappings

---

## Technical & Infrastructure Stories

Data Management

- As a user, I want automatic backups of my work so that I never lose data

  - Acceptance: Daily encrypted backups with version history

- As a user, I want to restore from backup if something goes wrong so that I can recover my work

  - Acceptance: Point-in-time recovery interface

- As a user, I want to import/export my entire workspace so that I can migrate or archive

  - Acceptance: Single file export with all data

## Performance & Reliability

- As a user, I want the application to load quickly even with many documents so that I can work efficiently

  - Acceptance: < 2s load time with 1000+ documents

- As a user, I want the editor to remain responsive during long typing sessions so that I can maintain flow

  - Acceptance: No lag with 50k+ word documents

- As a user, I want conflict resolution when syncing from multiple devices so that I don't lose work

  - Acceptance: Merge conflicts handled gracefully with user choice

---

# Sprint Planning Summary

Total Stories: 62 user stories across 12 sprints (3-month roadmap assuming 2-week sprints)

Phase Duration:

  - Phase 1 (MVP): 6 weeks (Sprints 1-3)

  - Phase 2 (Web & Sync): 6 weeks (Sprints 4-6)

  - Phase 3 (Planning Tools): 6 weeks (Sprints 7-9)

  - Phase 4 (Polish & Advanced): 6 weeks (Sprints 10-12)

Priority Tiers:

  - P0 (Must have): Stories 1-18 (Phase 1) - Core functionality

  - P1 (Should have): Stories 19-44 (Phases 2-3) - Key features

  - P2 (Could have): Stories 45-62 (Phase 4) - Enhancements

Risk Considerations:

- Cloud sync complexity may require additional sprints

- Real-time collaboration is technically challenging

- EPUB/PDF export requires specialized libraries

- Performance optimization for large documents

This plan provides comprehensive coverage while maintaining an iterative, user-focused development approach. Each sprint delivers tangible value, and the phased approach allows for feedback incorporation at each major milestone.